Table of Contents

# IOTA Web Guardian — Roadmap 2026

- Version: 1.0

- Date: 2026-04-28

- Authors: Niccolò, Paolo

## 1. Direction

From May to December 2026 IOTA Web Guardian adds no new features. We work on three parallel fronts:

- Hardening — measured performance, security, robustness of the distinction between human users and AI scrapers.

- Web2 onboarding — a non-crypto publisher must be able to install and use the system without ever seeing a wallet, a DID, or a seed phrase.

- Distribution — real pilot publishers, WordPress.org listing, case studies with real numbers.

The goal at year-end is to arrive with a measured, robust, and used system — not with new demos.

## 2. Q2 2026 — May and June

Goal: turn the prototype into software a publisher can trust in production, and arrive prepared at the Berlin event.

Deliverables by end of June:

- Public benchmark page with measured p50/p95/p99 latency (cold fetch, JWT cached path, on-chain settlement) on IOTA Rebased testnet.

- Internal threat model document covering the four main attack vectors (scraper masquerading as browser, false positive on humans, Verifiable Presentation replay, DID Sybil attack).

- Opt-in telemetry running: number of installs, scrapers blocked, revenue captured, false positives reported.

- Internal security review of the WordPress plugin completed.

- Stress test of the certifier: sustainable req/s, behavior under latency spikes, documented failure modes.

- Pitch deck and demo updated with real measured numbers, ready for Berlin.

Milestone: Berlin event, June 2026.

## 3. Q3 2026 — July, August, September

Goal: make the system usable by a WordPress blogger who has never heard of blockchain, and harden the detection layer against bypass attempts.

Web2 Onboarding — deliverables by end of September:

- Custodial mode by default: email/Google signup, wallet provisioned and held by a partner custodian (decision to be agreed with IOTA Foundation by July).

- Fiat off-ramp integrated: publisher dashboard in EUR/USD, withdrawal to PayPal / Stripe / SEPA. At least one on/off-ramp partner integrated.

- Measured setup wizard: install plugin → email confirmation → first scraper blocked, all in under 60 seconds on a fresh WordPress.

- Human-friendly UI: pricing in euros/dollars per 1000 visits, zero blockchain jargon on the first screen. Advanced view available on demand.

- “Export to self-custody” path available with one click for users who want to control their keys.

Detection Hardening — deliverables by end of September:

- TLS fingerprinting (JA4) integrated at the certifier edge, distinguishing real Chrome from headless Chromium / curl / Python requests.

- Behavioral signals active: missing CSS/JS fetch after HTML, missing internal referrer chain, abnormal request rate per session.

- Progressive proof-of-work challenge configurable per publisher (off / light / aggressive), invisible to humans, costly for mass scraping.

- Verifiable Presentations bound to nonce + timestamp + URL hash; JWT bound to IP+UA+DID with re-auth on context change. Replay made impossible.

- Verified allowlist of legitimate crawlers (Googlebot, Bingbot, Common Crawl, Wayback) via reverse-DNS, extendable by the publisher.

- “I am human” path always available for accessibility cases and false positives.

## 4. Q4 2026 — October, November, December

Goal: close the year with field proof, external validation, and material for the next step of growth.

Deliverables by end of December:

- Ten real publishers onboarded (not friends-and-family): independent tech blogs, small EU/IT independent media, niche docs sites. Each running for at least 30 days with shared telemetry.

- Three written case studies with real numbers: revenue captured, scrapers blocked, uptime, user-side conversion friction.

- Plugin submitted to WordPress.org in October and listed on the official marketplace by year-end.

- Publisher-grade documentation: video tutorial in Italian and English (5–10 minutes, from install to first revenue), FAQ, troubleshooting, “exit story” explaining how to leave the system without lock-in.

- Reference SDK or integrable example for legitimate AI agents that want to pay via x402 (demand side of the market).

- Public bug bounty program open, even with a modest budget, as a signal of openness to scrutiny.

- Light external security audit (1 week) of the detection flow, conducted by a specialist freelancer.

- Public whitepaper on the methodology for distinguishing human users from AI agents, peer-reviewable.

- Year-end report with aggregate metrics: sites onboarded, scrapers blocked, revenue redistributed to publishers, measured latency. Material ready for the next step (round / IOTA Foundation grant continuation).

## 5. Year-End Indicators

| Indicator | Target |
| --- | --- |
| Real publishers onboarded | ≥ 10 |
| Plugin listed on WordPress.org | Live |
| Public benchmark with measured p50/p95/p99 | Published |
| External light security audit | Completed |
| Whitepaper on detection methodology | Published |
| Custodian / on-ramp partner integrated | At least 1 |
| Case studies with real numbers | ≥ 3 |
| Known bypass vectors mitigated to “non-economic” | All |

## 6. Working Principles

- No new features until December. Any external request goes to a 2027 backlog.

- Web2 first impression, Web3 underneath. Publishers should never have to see a DID unless they want to.

- Every published number is measured. No estimates, no placeholders.

- Detection is the foundation. If the distinction between humans and scrapers is not robust, everything else loses value. We work on it continuously, every quarter.

- Honesty about scope. We do not promise unbeatability: we change the economic incentive, making scraping more expensive than paying.

## 7. Coordination

- Niccolò: lead on performance, security, infrastructure, detection robustness, audits.

- Paolo: lead on WordPress UX, onboarding, publisher documentation, marketplace, distribution, pilot publishers.

- Both: pitch deck, Berlin event, IOTA Foundation relationship, year-end report.

- Proposed cadence with IOTA Foundation: monthly progress check-in, extended re-sync after Berlin.